## Slide 1: Automatic Attendance System Presented by : Untitled Team
Members:
Herify Rakotoarisoa Ramahandry, 100994569
Joshua Yap, 100780233
Andres Chaparro, 100939943
Abdullah Majid, 101002686

## Slide 2: AI Capstone Project Kickoff: Automatic Attendance System
Objective :
Build an AI-powered application that will make the process of taking attendance seamless.
Scope : The application will use facial recognition to automate the creation of attendance records in the case of in-person or online meetings.
The solution will focus on :
Multiface Detection
Scalability
Real-Time Attendance
Impact : Decrease the time used for taking attendance, produce more accurate attendance records and provide data related to attendance.
Notes: Attendance :“the number of people who go to an event, meeting, etc.:”
Taking attendance manually: Time consuming,Error plagued

## Slide 3: Plan & Technology Framework
Phases :
Discovery and testing : identify the technologies used in face recognition
Development : Build user interface and database and integrate face recognition
Testing & deployment : Validate performance, ensure usability and deliver the final solution.
Key deliverables :
Prototype in March, 3rd 2025.
Fully functional capstone project by April, 3rd 2025.
Technology landscape :
AI frameworks : to de defined in phase 1( DeepFace Framework, use a service , …)
Database management system : SnowFlake
Cloud platform : AWS
Integration tools : FastAPI backend, React frontend

## Slide 4: Application Flow: From Input to Output Face recognition
Input :
Video feed / Image
Prompted by a link
or using application interface : class information / meeting information must be created or provided aforehand.
Processing :
Face recognition module
Image processing for face recognition :
detection, normalization, matching.
Processing :
Attendance module
Fetch necessary information in database, create or update attendance records for meeting or class.
Manual override
If necessary.
Output :
Attendance records
Provide attendance records document.

## Slide 5: Application Flow: From Input to Output Face registration
Output :
Registered Face
Picture with the corresponding information related to it.
Input :
picture and useful information
Picture, identity and useful informations are provided using the application interface.
Processing and storing
Pictures are processed before storing them and database records are created or updated.

## Slide 6: References
Z. Lei, M. Pietikainen, and S. Z. Li, “Learning discriminant face descriptor,” IEEE Trans. Pattern Anal. Machine Intell., vol. 36, no. 2,pp. 289–302, 2014.
T.-H. Chan, K. Jia, S. Gao, J. Lu, Z. Zeng, and Y. Ma, “Pcanet:A simple deep learning baseline for image classification?” IEEE Transactions on Image Processing, vol. 24, no. 12, pp. 5017–5032,2015.
Y. Taigman, M. Yang, M. Ranzato, and L. Wolf, “Deepface: Closing the gap to human-level performance in face verification,” in Proceedings of the IEEE conference on computer vision and pattern recognition, 2014, pp. 1701–1708.
Wang, M., Deng, W., & Pattern Recognition and Intelligent System Laboratory, School of Information and Communication Engineering, Beijing University of Posts and Telecommunications, Beijing, 100876, China. (n.d.). Deep Face Recognition: A Survey. arxiv.org.